Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Sprint Planning Concepts

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (Stories) that can be completed over multiple sprints.

A Story is a small task; it is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually estimated using the Fibonacci series).

- 1 — Very Easy task

- 2 — Normal task

- 3 — Moderate task

- 5 — Difficult task

Product Backlog, Sprint Schedule, and Estimation — WasteGuide AI

The table below organizes the WasteGuide AI feature set — waste classification, data storage, dashboard analytics, history management, map integration, error handling, testing, and deployment — into epics, user stories, and story points across four sprints.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Waste Classification (Scan Feature) | USN-1 | As a user, I can enter a waste item name on the Home page and click Scan to classify it. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a system, the backend sends the item to the Groq API (llama-3.3-70b-versatile) and enforces a strict JSON response. | 3 | High |  |
| Sprint-1 |  | USN-3 | As a user, I can view the classification result (category, recyclable, hazard level, disposal & recycling steps, eco suggestion) in a Waste Result Card. | 3 | High |  |
| Sprint-1 | Data Storage (Firestore) | USN-4 | As a system, each scan result is saved to the Firestore 'history' collection with a timestamp. | 2 | High |  |
| Sprint-1 |  | USN-5 | As a system, waste collection center details are stored in the Firestore 'centers' collection. | 2 | Medium |  |
| Sprint-2 | Dashboard & Analytics | USN-6 | As a user, I can view summary cards for total scans, recyclable items, hazardous items, and recycle rate. | 3 | High |  |
| Sprint-2 |  | USN-7 | As a user, I can view a doughnut chart comparing recyclable vs non-recyclable waste. | 2 | Medium |  |
| Sprint-2 |  | USN-8 | As a user, I can view a bar chart of waste categories. | 2 | Medium |  |
| Sprint-2 |  | USN-9 | As a user, I can view a line chart of my last 7 days of scanning activity. | 3 | Medium |  |
| Sprint-2 |  | USN-10 | As a user, I can view a pie chart of the different waste types I have scanned. | 2 | Low |  |
| Sprint-2 | Analytics API | USN-11 | As a system, the /api/analytics endpoint computes totals, category counts, recycle %, hazard % and daily scans. | 3 | High |  |
| Sprint-3 | History Management | USN-12 | As a user, I can view my scan history with date, waste name, and category. | 2 | High |  |
| Sprint-3 |  | USN-13 | As a user, I can search, filter, sort, and paginate through my scan history. | 3 | Medium |  |
| Sprint-3 |  | USN-14 | As a user, I can delete a scan entry from my history. | 1 | Medium |  |
| Sprint-3 | Map & Collection Centers | USN-15 | As a user, I can view a Leaflet map with OpenStreetMap tiles showing nearby waste centers. | 2 | High |  |
| Sprint-3 |  | USN-16 | As a user, I can see color-coded markers for recycling, organic, hazardous, and electronic-waste centers. | 3 | High |  |
| Sprint-3 |  | USN-17 | As a user, I can tap a marker to view center details (name, address, phone, hours, accepted waste) and get directions. | 3 | Medium |  |
| Sprint-4 | Error Handling & Loading States | USN-18 | As a user, I see clear error messages for no internet, Groq timeout, Firestore failure, or invalid input. | 3 | High |  |
| Sprint-4 |  | USN-19 | As a user, I see skeleton cards, animated loaders and progress indicators while data is loading. | 2 | Medium |  |
| Sprint-4 | Testing & Documentation | USN-20 | As a developer, I have unit, API and integration tests covering backend endpoints and edge cases. | 3 | High |  |
| Sprint-4 |  | USN-21 | As a developer, I have README, API documentation, database schema and deployment guide ready. | 2 | Medium |  |
| Sprint-4 | Deployment | USN-22 | As a developer, I can deploy the frontend to Vercel/Netlify and the backend to Render with environment variables configured. | 3 | High |  |

Total Story Points per Sprint

Total Story Points in Sprint-1 = 2 + 3 + 3 + 2 + 2 = 12

Total Story Points in Sprint-2 = 3 + 2 + 2 + 3 + 2 + 3 = 15

Total Story Points in Sprint-3 = 2 + 3 + 1 + 2 + 3 + 3 = 14

Total Story Points in Sprint-4 = 3 + 2 + 3 + 2 + 3 = 13

Grand Total Story Points (Sprint-1 to Sprint-4) = 12 + 15 + 14 + 13 = 54

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date (Planned) | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 01 Aug 2026 | 06 Aug 2026 |  |  |
| Sprint-2 | 15 | 6 Days | 07 Aug 2026 | 12 Aug 2026 |  |  |
| Sprint-3 | 14 | 6 Days | 13 Aug 2026 | 18 Aug 2026 |  |  |
| Sprint-4 | 13 | 6 Days | 19 Aug 2026 | 24 Aug 2026 |  |  |

Velocity

Velocity = Total Story Points Completed / Number of Sprints

For WasteGuide AI: Total Story Points = 54, Number of Sprints = 4

Velocity = 54 / 4 = 13.5 Story Points per Sprint

The team's planned velocity for WasteGuide AI is 13.5 Story Points per Sprint.

Burndown Chart

A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. For WasteGuide AI, it will track remaining story points across Sprint-1 through Sprint-4 to visualize whether the team is on pace to complete the planned backlog on schedule.

References:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts