Acceptance Testing

UAT Execution & Report Submission — WasteGuide AI

1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the WasteGuide AI (Sustainable Waste Management Assistant Using Generative AI) project at the time of its release to User Acceptance Testing (UAT).

2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 2 | 1 | 0 | 0 | 3 |
| Duplicate | 0 | 1 | 0 | 0 | 1 |
| External | 1 | 0 | 0 | 0 | 1 |
| Fixed | 3 | 4 | 5 | 2 | 14 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 0 | 1 | 1 |
| Won't Fix | 0 | 1 | 1 | 0 | 2 |
| Totals | 6 | 7 | 7 | 3 | 23 |

3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested across the major functional sections of WasteGuide AI.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Waste Classification (Scan) | 7 | 0 | 0 | 7 |
| History Management | 6 | 0 | 1 | 5 |
| Dashboard & Analytics | 5 | 0 | 0 | 5 |
| Map & Collection Centers | 4 | 0 | 0 | 4 |
| Error Handling | 5 | 1 | 0 | 4 |